Midterm Progress template: Dragonfly game using Phaser FW

- What have you finished?

Basic gameplay :

Use of phaser framework (js) to:

-breakdown of games to different states – menu, loading, game, pause.

-Loading assets (background, sprites, etc) – some original artwork created like background.

-add physics to sprites – movement, collision, world bounds

-animation/movement – scrolling background

-text (HUD) displays for time and scoring

-timer loops for sprite generation and movement

-touch events – tap and swipe

-added audio

-testing on ios platform

- What do you have left?

-Scaling/sizing tests for different sceen sizes

-Animation (spritesheet) for enhanced animations and effects

-Enhanced movements of sprites and more precise physics for collision/bounds

-test on android platform

-save scores/states to persistent storage

-Hit counter and leveling

- Are there obstacles holding you back? What are they specifically?

-There are examples with tutorials. But phaser framework is highly evolving and so there are outdated materials and outdated code samples that were not backwards compatible

- What obstacles have you over come and how have you overcome them?

-initial set up and play for phaser framework. There are docs/tutorials but many are outdated. Continue research and study and try and fail/success attempts.

-Also phaser handles own configuration of platforms – like sizing/scaling that’s different or in addition to cordova how to’s.