January 12, 2005

MM3304

Project Proposal

# Online Teacher/Employee Evaluation Site

My proposed database application will offer students an opportunity to review and evaluate their teachers at the Art Institute. The scantron instructor evaluations offered by the AI administration are not completed on a consistent basis, and frankly, are not taken seriously.

So in an attempt to improve the instructor evaluation process, I want to offer students a way to voice their opinions and suggestions, that doesn’t rely on the inconsistent administrative polls or random selection of which classes should be polled. Students can visit the site at their convenience, and evaluate all of their teachers, regardless if their class was selected for the scantron version. Another use of my application could be in an office setting, where workplace peers and managers can evaluate each other.

I am going to use php include file for the user login page. I’ll rely on server commands like UPDATE, INSERT INTO, and SELECT. I’m not completely sure what exact commands and while loops I will use with my queries, but that’s why I’m taking the class in the first place. As we have more practice with setting up query-based database applications, it will be easier to formulate the exact technical plan for completion of the project.

Tables will include 1.)teachers [fields include: first name, last name, course number, course name, class day/time, rating 1-10, difficulty level, explains things clearly, strictness, offers extra help, availability] 2.) Student members [first name, last name, major, current quarter, grade in class] 3.) [table will hold comments entries..won’t be included in the teachers table].

I expect the project will last the majority of the quarter, but I hope to leave 2-3 weeks at the end for completing the visual design and final debugging.

The biggest potential problem I foresee is that I will focus too much on a certain aspect of the general application and have a hard time finishing the whole thing. I’m going to try very hard not to get lost in the details.